Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16-10-2026 |
| --- | --- |
| Team ID |  |
| Project Name | HotelPro - Hotel Room Booking and Management System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Auth | USN-1 | As a developer, I can set up the React + Node.js/Express project, MongoDB connection, and Git repository (NFR-MNT-001/003). | 8 | High |  |
| Sprint-1 | Project Setup & Auth | USN-2 | As a visitor, I can register with name, email, phone number and password, validated for uniqueness and strength (FR-REG-01, 02). | 5 | High |  |
| Sprint-1 | Project Setup & Auth | USN-3 | As a system, I shall hash passwords securely using bcrypt before storing them in MongoDB (FR-REG-03). | 3 | High |  |
| Sprint-1 | Project Setup & Auth | USN-4 | As a registered user, I can log in and out securely with JWT session handling and role-based access control (FR-REG-04 to 06, FR-JWT-01 to 05). | 8 | High |  |
| Sprint-1 | User Profile | USN-5 | As a user, I can view and update my profile details and manage my account settings (FR-REG-07, 08). | 3 | Medium |  |
| Sprint-2 | Hotel & Room Management | USN-6 | As an admin, I can add a hotel with name, address, city, description, amenities and images (FR-HRM-01). | 5 | High |  |
| Sprint-2 | Hotel & Room Management | USN-7 | As an admin, I can edit, update or delete hotel details (FR-HRM-02). | 3 | High |  |
| Sprint-2 | Hotel & Room Management | USN-8 | As an admin, I can add rooms to a hotel with room number, type (Single, Double, Deluxe, Suite), price, capacity, amenities and status (FR-HRM-03). | 8 | High |  |
| Sprint-2 | Hotel & Room Management | USN-9 | As an admin, I can update room status (Available, Occupied, Maintenance, Inactive) and prevent deletion of rooms with active bookings (FR-HRM-04, 05). | 5 | High |  |
| Sprint-2 | User & Role Management | USN-10 | As an admin, I can manage user accounts, change roles (customer, staff, admin) and activate or deactivate accounts (FR-ADM-03). | 5 | High |  |
| Sprint-3 | Search & Availability | USN-11 | As a customer, I can search rooms by city/hotel, check-in date, check-out date and number of guests with date validation (FR-SRC-01, 05). | 8 | High |  |
| Sprint-3 | Search & Availability | USN-12 | As a customer, I can filter and sort search results by price, room type, amenities and rating, returning in under 2 seconds (FR-SRC-02, 06). | 5 | High |  |
| Sprint-3 | Search & Availability | USN-13 | As a customer, I can view detailed room information including images, price per night, capacity and amenities (FR-SRC-04). | 3 | High |  |
| Sprint-3 | Room Booking | USN-14 | As an authenticated customer, I can book an available room for selected dates with automatic total amount calculation including taxes (FR-BKG-01, 02). | 8 | High |  |
| Sprint-3 | Room Booking | USN-15 | As a system, I shall re-verify room availability at confirmation and generate a unique booking ID with Pending status (FR-BKG-03, 05). | 5 | High |  |
| Sprint-4 | Booking Management | USN-16 | As a customer, I can view my current, upcoming and past bookings in My Bookings (FR-BMG-01). | 3 | High |  |
| Sprint-4 | Booking Management | USN-17 | As a customer, I can cancel or modify my booking dates subject to policy, making cancelled rooms available again (FR-BMG-02, 03, 06). | 8 | High |  |
| Sprint-4 | Booking Management | USN-18 | As staff and admins, I can view, search and filter all bookings by status, date or guest across the system (FR-BMG-04). | 5 | High |  |
| Sprint-4 | Payment Processing | USN-19 | As a customer, I can pay for bookings securely via payment gateway (cards, UPI, net banking) without sensitive card data storage (FR-PAY-01, 02). | 8 | High |  |
| Sprint-4 | Payment Processing | USN-20 | As a system, I record transaction details, update booking status to Confirmed upon success, generate receipts and handle offline counter payments (FR-PAY-03, 04, 06, 07). | 5 | High |  |
| Sprint-5 | Guest Management | USN-21 | As hotel staff, I can add, view, edit and search guest records with contact details and ID proof types/numbers (FR-GST-01). | 5 | High |  |
| Sprint-5 | Guest Management | USN-22 | As hotel staff, I can link guest records to bookings, record accompanying guests and restrict data access to authorized staff (FR-GST-02, 03, 04). | 5 | High |  |
| Sprint-5 | Check-in & Check-out | USN-23 | As hotel staff, I can check in guests against confirmed bookings, update booking status to Checked-in and set room to Occupied (FR-CIO-01, 02). | 8 | High |  |
| Sprint-5 | Check-in & Check-out | USN-24 | As hotel staff, I can check out guests, verify payment completion, record actual timestamps and set room to Available or Maintenance (FR-CIO-03, 04, 05). | 8 | High |  |
| Sprint-6 | Admin Dashboard | USN-25 | As an admin, I can view key metrics (total bookings, active bookings, cancellations, occupancy rate, available rooms, total revenue) (FR-ADM-01). | 5 | Medium |  |
| Sprint-6 | Admin Dashboard | USN-26 | As an admin, I can view summaries by day, week, month and view all bookings and payment transaction logs (FR-ADM-02, 04). | 5 | Medium |  |
| Sprint-6 | Admin Dashboard | USN-27 | As an admin, I can export reports in CSV or PDF format for business analysis (FR-ADM-05). | 3 | Low |  |
| Sprint-6 | Testing & Deployment | USN-28 | As a team, we complete API testing with Postman, security audits, responsive UI verification across browsers and deployment (Section 4-6). | 8 | High |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 27 | 14 Days | 19 Oct 2026 | 1 Nov 2026 |  |  |
| Sprint-2 | 29 | 14 Days | 2 Nov 2026 | 15 Nov 2026 |  |  |
| Sprint-3 | 30 | 14 Days | 16 Nov 2026 | 29 Nov 2026 |  |  |
| Sprint-4 | 31 | 14 Days | 30 Nov 2026 | 13 Dec 2026 |  |  |
| Sprint-5 | 31 | 14 Days | 14 Dec 2026 | 27 Dec 2026 |  |  |
| Sprint-6 | 29 | 14 Days | 28 Dec 2026 | 10 Jan 2027 |  |  |
| Total | 177 | 84 Days | 19 Oct 2026 | 10 Jan 2027 |  |  |

Velocity

Total story points: 177 across 6 sprints of 14 days (84 days). Average velocity = 177 / 6 = 29.5 story points per sprint (about 2.11 points per day).

Priority key: High = must-have for the booking flow; Medium = should-have; Low = could-have. Story points use a 1-8 scale. Actual completion and release dates are filled in as each sprint closes.

Burndown Chart